### Product Requirements Document (PRD) - SIMIS.AI

1. Introduction

- Project Name: SIMIS.AI

- Vision: To provide real-time, interactive, and personalized guidance for using medical devices, empowering patients for safer and more confident self-care.

- Target Audience: Patients who need to use medical devices at home and may have forgotten instructions from a healthcare professional.

- Problem Statement: Patients often forget or misremember how to use medical devices correctly after receiving one-time instructions, leading to incorrect usage and potential health risks. Existing resources like manuals and videos are passive and cannot provide real-time corrective feedback.

- Solution: A web app optimized for desktop that uses computer vision and an LLM to provide live, step-by-step guidance on how to use a medical device, with immediate corrective feedback and multi-language support.

2. Functional Requirements (MVP)

- FR-1: Real-time Video Stream: The web app must display a live video feed from a connected camera.

- FR-2: Product Detection: The app must be able to detect and identify a medical product in the video stream.

- FR-3: User Interaction Detection: The app must be able to detect key user actions with the product, such as hand gestures, finger placement, and button presses.

- FR-4: Dynamic Guidance: The app must provide step-by-step instructions in both text and verbal formats based on the user's progress and actions.

- FR-5: Corrective Feedback: The app must provide immediate verbal and/or text feedback when a user performs an incorrect action.

- FR-6: Multilingual Support: The app must be able to provide guidance in various Southeast Asian languages.

- FR-7: Instruction Data Source: The app must be able to parse instructions from product inserts (via OCR), PDF manuals, or online search.

- FR-8: User Interface: A clean and intuitive UI with a live video feed, a chat/text box for instructions, and controls for starting/stopping the process.

3. Non-Functional Requirements

- NFR-1: Performance: The app must provide real-time feedback with minimal latency.

- NFR-2: Scalability: The tech stack must be scalable to accommodate a growing number of users and medical products.

- NFR-3: Usability: The app should be easy to use for patients of varying technical abilities.

### Optimized Tech Stack for SIMIS.AI (MVP)

- Frontend: Astro + React islands (with Tailwind CSS for rapid styling)

- Backend: Vercel Edge Functions or Netlify Functions for POC; AWS Lambda for production deployment.

- Computer Vision: MediaPipe Web & TensorFlow.js

- LLM Integration: Direct API calls to SEA-lion

- LLM Functionality: Retrieval-Augmented Generation (RAG)

- Speech Technologies: Text-to-Speech (TTS) and Speech-to-Text (STT) for voice interactions.

- Storage: Supabase (for user data, if needed) & local storage (for preferences).

- Data Sourcing: OCR library (e.g., Tesseract.js), PDF parsing library, Web scraping tools.

- Cloud Infrastructure & Deployment: Vercel or Netlify for rapid POC deployment; AWS (S3 for hosting, Lambda for serverless functions, DynamoDB for database) for production.

### Project Outline Plan (1-Week POC & Future-Proofing)

Team Members & Roles:

- Jenxi: Front-end Development (UI/UX, Astro, React, Tailwind CSS)

- Raymond: Computer Vision & AI (MediaPipe, TensorFlow.js, CV model training)

- Full Stack/Deployment (You): Full-stack Development, Deployment, LLM Integration (SEA-lion, RAG), and Data Sourcing.

Day 1-2: Setup & Foundation

- All: Finalize the POC scope (e.g., a single product like a thermometer).

- Jenxi: Set up Astro/React project. Build a single page with a live camera feed and a placeholder for text instructions.

- Raymond: Create a simple proof-of-concept for camera access using WebRTC. Begin training a basic object detection model for the chosen product.

- Full Stack (You): Set up the Vercel/Netlify deployment pipeline. Integrate a basic API call to SEA-lion to test its response.

Day 3-4: Core Integration

- All: Daily sync-ups to ensure components are compatible.

- Jenxi: Develop the UI to receive and display dynamic text from the LLM based on CV events.

- Raymond: Integrate the product detection model with Jenxi's front end. Develop a simple state-based CV logic (e.g., "product detected," "incorrect position").

- Full Stack (You): Connect Raymond's CV output (e.g., a JSON message with the detected state) to the SEA-lion API call. Create a basic prompt template that includes the CV state and a request for a multilingual response. Implement a basic TTS function to read out the LLM's response.

Day 5-6: Refinement & Testing

- All: End-to-end testing of the core loop: Camera -> CV -> LLM -> Text/Voice.

- Jenxi: Refine the styling and UI flow for a seamless demo.

- Raymond: Fine-tune the CV model to reduce false positives/negatives for the specific product.

- Full Stack (You): Polish the SEA-lion prompt for better multilingual output. Ensure the TTS integration is smooth. Finalize the web app deployment for a public-facing URL.

Day 7: Finalization & Submission

- All: Final bug fixes and demo preparation.

- Full Stack (You): Prepare the project proposal, the one-liner for the tech stack, and a clear demo video showing the core functionality.

Phase 5: Productionization & AWS Migration

- All: Plan for the full production environment.

- Full Stack (You):

  - Refactor backend functions to be deployed on AWS Lambda.

  - Set up AWS S3 for hosting static frontend assets.

  - Configure AWS API Gateway to route API calls.

- Raymond:

  - Scale and optimize CV models for production.

- Jenxi:

  - Prepare the frontend for a static site build and deployment to S3.